SPACE360 Revised Application Development Roadmap SGB Dev Apps · Ganesh Hari · August 2026 Version 2.0 — Supersedes original 5-phase roadmap

⚠️ Critical Architecture Change The 360° camera does not take single photos — it captures continuous video at 2 frames per second while the operator walks. This changes the data model across all modules. A "capture session" is a walk containing many timestamped frames — not a single image tied to one location point.

# 1. What Changed & Why

This revision keeps every technical decision already made and adds three things:

• A priority order — MVP first (Stages 1–2), then Stages 3–5 — so the team knows build sequence without dropping anything.

• A corrected capture spec — continuous 2 fps video, not single photos. This changes how Modules 1–3 are built.

• A staged activation rule — architectural upgrades activate only after major milestones, not mid-build.

# 2. Current Prototype Status (Aug 2026)

The current build is a valid Phase 3–4 prototype with real LG R105 images. All items below are live on localhost.

| Milestone | Status | Notes |
| --- | --- | --- |
| Firebase Google Login | Done | wincadsg@gmail.com verified |
| Site Creation | Done | SGB Test Construction Site |
| Floor Plan Upload (JPG/PNG) | Done | Pin placement enabled |
| Location Pin Placement | Done | Saved to PostgreSQL |
| 360° Image Upload | Done | Local fallback to static/ |
| Pannellum 360° Viewer | Done | Interactive equirectangular |
| Compare Page (Synced) | Done | 60fps sync engine |
| Dashboard Live Stats | Done | Real API counts |
| Admin Delete (Plans/Captures) | Done | wincadsg@gmail.com only |
| AI Change Detection | P1 High | Session ID bug — fix next session |
| Capture Date Picker | P1 High | Prompt #34b pending |
| Reports PDF Export | P2 Planned | Stage 1 completion target |
| GCS Production Switch | P2 Planned | Stage 1 completion target |

# 3. Staged Implementation Roadmap

Architectural upgrades activate only after major milestones are reached. All 5 phases remain active — sequenced by priority.

STAGE 1 — Complete Current Prototype Priority: P0 Critical ¦ Sprint: Now

| Goal | Ship a fully working web prototype with AI features, reports, and GCS storage. |
| --- | --- |
| Activate when | Already active — this is the current sprint. |
| Fix AI Detection | Resolve session ID mismatch; test Gemini Flash 2.0 change detection end-to-end. |
| Capture Date | Add date picker to Upload Capture modal (Prompt #34b). |
| Reports Export | Basic PDF export via jsPDF — before/after thumbnails + AI summary. |
| GCS Switch | Replace local static/ fallback with real GCS bucket (360-field-check-media). |
| Success | Full capture → view → compare → AI analyse → export PDF flow works end-to-end. |

STAGE 2 — Data Model Upgrade (2fps Architecture) Priority: P0 Critical ¦ Sprint: After Stage 1

| Goal | Upgrade the session data model to support frame sequences, not single images. |
| --- | --- |
| Activate when | Stage 1 complete — all prototype features working end-to-end. |
| Frame Sequence | Add frame_index, captured_at, gps_lat, gps_lng fields to sessions table via Alembic. |
| Session Model | Site → Location Point → Capture Session (dated) → Frame Sequence (2fps frames). |
| Nearest Frame | Logic to select closest frame to a location point GPS anchor across sessions. |
| API Update | Update all session endpoints to support frame-level queries. |
| Success | A session holds an ordered frame sequence; nearest-frame lookup works by GPS anchor. |

STAGE 3 — Mobile App (React Native) Priority: P1 High ¦ Sprint: After Stage 2

| Goal | Field operator can capture 2fps 360° video from phone, auto-upload to GCS with GPS metadata. |
| --- | --- |
| Activate when | Stage 2 data model is stable and tested. |
| Camera SDK | Insta360 SDK (primary) or LG R105 OSC API (current hardware) — 2fps walk capture. |
| GPS Tagging | Per-frame GPS + timestamp + location label attached during walk. |
| Upload | Auto-upload frame sequence to GCS; offline queue for poor connectivity. |
| Mobile UI | React Native capture screen — pair camera, trigger walk, confirm upload. |
| Success | Walk lands in GCS as complete 2fps frame sequence with GPS/timestamp/label per frame. |

STAGE 4 — Production Hardening Priority: P1 High ¦ Sprint: Parallel with Stage 3

| Goal | Move from local dev to production-grade cloud deployment. |
| --- | --- |
| Activate when | Stage 2 complete. |
| GCS Full | All media in GCS (360-field-check-media, asia-southeast1). Remove local fallback. |
| Cloud Run | Deploy FastAPI backend to Cloud Run (field-check-72967 project). |
| Firebase Claims | Custom claims for roles: admin, ai_pro, field_operator. |
| Firestore | Frame-level metadata in Firestore; relational session data stays in Cloud SQL. |
| Success | App runs fully on GCP; no localhost dependencies; roles enforced via Firebase. |

STAGE 5 — Reporting & Alerts Priority: P2 Planned ¦ Sprint: After Stage 3

| Goal | Automate progress communication — scheduled reports and capture reminders. |
| --- | --- |
| Activate when | Stage 3 (mobile capture) and Stage 4 (production) are stable. |
| PDF Reports | Auto-generated PDF with before/after frame snapshots + Gemini AI summary per location. |
| Notifications | Weekly push-notification reminders to field operators to capture footage. |
| Scheduling | Antigravity Scheduled Tasks (cron) for weekly report generation. |
| AI Summaries | Gemini Flash 2.0 natural-language progress summary per location point. |
| Success | Weekly reminder fires; PDF report correctly reflects before/after frames + AI summary. |

# 4. Features to Add Along the Way

These fit naturally into current work and should not wait for stage activation:

| Feature | When to Add | Stage |
| --- | --- | --- |
| captured_at date on uploads | Next session (Prompt #34b) | Stage 1 |
| GPS lat/lng fields on session | Stage 2 migration | Stage 2 |
| Frame index field | Stage 2 migration | Stage 2 |
| Nearest-frame matching logic | Mobile capture build | Stage 3 |
| Admin roles via Firebase claims | Production hardening | Stage 4 |
| Offline capture queue | Mobile app build | Stage 3 |
| Voice note transcription | After AI detection works | Stage 1–2 |
| Site Q&A (Gemini) | After AI detection works | Stage 1–2 |

# 5. Tech Stack (Unchanged)

| Layer | Technology | Starts At |
| --- | --- | --- |
| Mobile App | React Native | Stage 3 (Module 1) |
| 360 Camera | LG R105 OSC API / Insta360 SDK — 2fps video | Stage 3 (Module 1) |
| Image Storage | Google Cloud Storage (360-field-check-media) | Stage 1 (GCS switch) |
| Auth | Firebase Auth + Google OAuth 2.0 | Live now |
| Backend API | Python 3.13 + FastAPI on Cloud Run | Live now (local) |
| Database | PostgreSQL 16 + SQLAlchemy + Alembic | Live now |
| Frame Metadata | Firestore (per-frame metadata) | Stage 4 |
| 360 Viewer | Pannellum.js / Three.js | Live now |
| AI Diff Engine | Gemini Flash 2.0 (Vision API) | Stage 1 (fix) |
| Web Dashboard | React + TypeScript + Tailwind v3.4.1 | Live now |
| Scheduling | Antigravity Scheduled Tasks (cron) | Stage 5 |
| IDE | Google Antigravity (Agent Mode) | Live now |

# 6. Antigravity Workspace Plan

| Current WS | Space360 (monorepo) — web dashboard + backend. Active now. |
| --- | --- |
| Stage 3 | space360-mobile — React Native app with its own SPEC.md (2fps capture spec included). |
| Stage 3 | space360-backend — dedicated backend WS once frame-sequence model is added. |
| Stage 4 | space360-viewer — Three.js split-screen viewer WS (Gemini 3 Pro scaffold + Claude reasoning). |
| Stage 5 | Antigravity Scheduled Tasks in active workspaces for cron-based report generation. |
| Convention | Include 2fps capture-format note in every new workspace SPEC.md before any agent tasks. |

# 7. Next Session — Immediate Actions

Priority order for next development session:

• Fix AI Change Detection — resolve session ID mismatch, verify Gemini API key loaded.

• Add capture date picker to Upload Capture modal (Prompt #34b).

• Test AI Progress Estimation with real session IDs.

• Implement basic PDF report export (jsPDF).

• Switch storage from local static/ to GCS bucket.

• Then assess readiness for Stage 2 data model upgrade.

Space360 · SGB Dev Apps · Ganesh Hari (wincadsg@gmail.com) · August 2026 GitHub: github.com/Sriganeshbabu1126/Space360 · Consultant: Claude (Anthropic)